## Slide 1: Fabian Lema
Wk2
Remote Monitoring of Android Devices using Inca framework
University Of Queensland, Australia
July 10, 2013

## Slide 2: Progress to date
The communication between the SL4A Python script and the Service is established by sending broadcasts from the service to the system.
Wk2
Enable the script add to receiver broadcast from specific Actions

## Slide 3: Android
Complications: “By default, broadcast intents disappear once they have been sent and handled by any interested broadcast receivers. A broadcast intent can, however, be defined as being “sticky”. A sticky intent, and the data contained therein, remains present in the system after it has completed.” Techotopia
Using sendStickyBroadcast() solves the problem however it should be noted that the line:
<uses-permission android:name="android.permission.BROADCAST_STICKY"/>
should be added in the Android manifest
Wk2

## Slide 4: Inca Reporters
Before automatization is possible, a simple reporter was implemented to see if the Inca modules where correctly installed in the device.
A tester was created to see if the service is working, if this is the case the service should be transmitting its name to the system.
The test listens to this signal, and creates a report.
Wk2

## Slide 5: Inca Report
Generated XML Report Header
Generated XML Report Body, args –log=info (information added to log)
Wk2

## Slide 6: Issues and Things to Work on
Continue learning Inca APIs.
Although the communication between the script and the service is established, I have problems filtering the information that is received, separating { key : value }. It may have something to do with Python, which I am reading about.
The biggest issue is that the script uses eventWait() which from the SL4A API “Blocks until an event occurs” and it only works when an specific service is started. Another issue is how to update the broadcast to send time sensitive information.
Save the reports to the Inca Depot.
Wk2

## Slide 7: Cultural Aspect
Wk2