## Slide 1: Fabian Lema
Wk4
Remote Monitoring of Android Devices Using Inca Framework
University Of Queensland, Australia
July 24, 2013

## Slide 2: Progress and Issues to date
After reading the process of installation of the Inca framework I realized that Reporter Manager is a crucial component in the process of monitoring.
The installation of the Report Manager on the phone was not possible since the installation is written for bash shell and Perl.
Unsuccessfully I tried executing Python using ADB shell, apparently this shell is not fully operational and its purpose is debugging, further reading is necessary.
Following the RM installation instructions found on its README it executes Perl and commands like make, which are not available on ADB.
Further reading into the files located inside the folders bin/ and sbin/ showed me that the Agent establishes connection with the RM via ssh, which is not supported in ADB shell
Wk4

## Slide 3: Progress and Issues to date
One possible solution is to build a Pseudo Reporter Manger which should have some of the features of the Inca framework.
Pseudo Report Manager
Communicate with Agent
Receive Suites
Perform and store Reports
Wk4

## Slide 4: Tentative objectives for next week
Analyze possible solutions for the installation of the Reporter Manager.
Discuss the minimum components for the Pseudo Reporter Manager with Shava Smallen, Inca Developer, or alternatives for RM installation
Start developing Pseudo Reporter Manager
Wk4

## Slide 5: Cultural Aspect
Wk4

## Slide 6: Acknowledgments
Sameer Tilak, Assistant Research Scientist Calit2, CLEOS SDSC
David Abramson, Director of The University of Queensland Research Computing Centre
Shava Smallen, Project lead and developer for the Inca Grid monitoring software tool, SDSC's PI and chair of the Performance Committee for the FutureGrid.
Gabriele Wienhausen, Associate Dean for Education, Division of Biological Sciences, UCSD, Director and PI of NSF Award, Pacific Rim Experiences for Undergraduates (PRIME)
Peter Arzberger, Chair, PRAGMA Steering Committee, Principal Investigator / Director – NBCRC, co-director of PRIME
Teri Simas, PRIME Program Manager, PRAGMA Program Manager
Wk4